USBVault Enterprise

Product Roadmap & Version Analysis

Consolidated from Architecture, Technical Specification, and Planning Documents

Date: March 22, 2026

Classification: INTERNAL — Strategic Planning

Version: 1.0

# Table of Contents

# 1. Executive Summary

USBVault Enterprise is a portable encrypted file storage system designed for government agencies, intelligence operatives, and security-conscious professionals requiring untraceable encrypted storage that resists physical seizure, forensic analysis, and future quantum computing attacks.

This document consolidates findings from seven source documents: two architecture specifications, one technical specification, one technical overview, a product roadmap, a future phases plan, and a production launch checklist. It identifies what work remains to ship the current version of the Enterprise app and defines the scope of the next major version.

## 1.1 Current State at a Glance

The Enterprise app (V2.0) is a React Native / Expo application backed by a Go API server and a Rust cryptographic engine. The core platform is substantially built with 340+ tests across three subsystems, comprehensive security audits (OWASP, CWE, MASTG), and production-ready infrastructure manifests. However, several categories of work remain before the app can ship to customers.

| Area | Status | Remaining Items |
| --- | --- | --- |
| Core App (React Native / Expo) | ▶ IN PROGRESS | i18n gaps, UI polish, accessibility audit |
| Crypto Engine (Rust FFI) | ✔ COMPLETE | 234 tests passing, all ciphers implemented |
| API Server (Go) | ✔ COMPLETE | 61 test files, all endpoints operational |
| USB Companion (Node.js) | ✔ COMPLETE | 19 REST endpoints for USB operations |
| Security Audits | ✔ COMPLETE | OWASP Top 10, API Top 10, Mobile Top 10, MASTG L1, CWE Top 25 |
| Infrastructure (K8s / Docker) | ▶ IN PROGRESS | Manifests ready, external accounts not provisioned |
| App Store Distribution | ○ NOT STARTED | Apple + Google accounts, EAS builds, store submissions |
| Legal & Compliance | ○ NOT STARTED | Privacy policy, ToS, GDPR, export control |

# 2. Current Version (V2.0 Enterprise) — Remaining Work

The items below represent all outstanding work required to ship V2.0 Enterprise to production. They are organized by category and priority. Items marked CRITICAL are release-blockers; HIGH items should ship with V2.0 but could be deferred to a fast-follow; MEDIUM items are quality-of-life improvements.

## 2.1 Front-End Application (React Native / Expo)

### 2.1.1 Internationalization (i18n)

The app supports EN, ES, FR, and DE via react-i18next. However, many screens still contain hardcoded English strings or have locale JSON values that were copied from English but never actually translated.

| Item | Priority | Status | Details |
| --- | --- | --- | --- |
| TopBar translations (LOCKED, Light/Dark, User) | CRITICAL | ✔ COMPLETE | Keys added to all 4 locale files + ProfileMenu fallback wired |
| Sidebar nav labels (Lock Vault, Exit) | CRITICAL | ✔ COMPLETE | NAV_I18N_KEY pattern + translations added |
| Vault context menu labels | CRITICAL | ✔ COMPLETE | CONTEXT_I18N_KEY pattern in ContextMenu.tsx |
| VaultTableRow detail labels | CRITICAL | ✔ COMPLETE | 7 strings replaced with t() calls |
| Session timeout modal | CRITICAL | ✔ COMPLETE | 6 strings replaced with t() calls |
| Notification bell dropdown | CRITICAL | ✔ COMPLETE | 4 keys translated in ES/FR/DE |
| Password strength labels | CRITICAL | ✔ COMPLETE | translateStrength() with tRef pattern |
| Relative time strings | CRITICAL | ✔ COMPLETE | formatRelativeTime() with tRef pattern |
| Zero-Trace section (47 strings) | HIGH | ✔ COMPLETE | Full translation for ES/FR/DE |
| HelpSection screen | HIGH | ○ NOT STARTED | Multiple hardcoded English strings |
| AdvancedSecuritySection | HIGH | ○ NOT STARTED | Hardcoded English strings |
| OnboardingWizard | HIGH | ○ NOT STARTED | Full wizard flow in English only |
| Crypto Classroom | MEDIUM | ○ NOT STARTED | Educational content, English only |
| MobileDashboard | MEDIUM | ○ NOT STARTED | Some hardcoded strings remain |
| Paywall / Premium screens | MEDIUM | ○ NOT STARTED | Billing-related strings |
| Settings time intervals / billing labels | MEDIUM | ○ NOT STARTED | ~50-68 untranslated values per locale |

### 2.1.2 UI / UX Polish

| Item | Priority | Status | Details |
| --- | --- | --- | --- |
| Light mode text visibility (PasswordForm) | CRITICAL | ✔ COMPLETE | Theme-aware color variables + style ordering fix |
| Generate button color (light mode) | HIGH | ✔ COMPLETE | Changed from purple to black per brand guidelines |
| Sidebar scroll trapping bug | CRITICAL | ✔ COMPLETE | Removed nested ScrollView, replaced with plain View |
| Accessibility audit (screen reader, keyboard nav) | HIGH | ○ NOT STARTED | Required per WCAG 2.2 and design skill |
| Color contrast audit (both modes) | HIGH | ○ NOT STARTED | 4.5:1 normal text, 3:1 large text required |
| Empty/loading/error states for all screens | MEDIUM | ○ NOT STARTED | Many screens lack proper empty states |
| Centralized progress overlay | MEDIUM | ○ NOT STARTED | For provision, compact, zero-trace operations |

### 2.1.3 Crypto Classroom

The Crypto Classroom currently has 4 cipher demos. The V2.0 Technical Specification calls for the full set of 7 ciphers and 6 KDFs. This is a MEDIUM priority enhancement that enriches the educational content but does not block core functionality.

### 2.1.4 Settings Persistence

Security-critical settings are currently stored in localStorage. The architecture documents recommend migrating these to the vault header for tamper resistance. This is a HIGH priority item as it affects the security posture of the application.

## 2.2 Infrastructure & Deployment

Kubernetes manifests, Docker builds, monitoring, and CI/CD pipelines are ready. The remaining work is external account provisioning and configuration.

| Item | Priority | Status | Details |
| --- | --- | --- | --- |
| PostgreSQL RDS provisioning | CRITICAL | ✖ BLOCKED | Encryption + Multi-AZ required |
| Redis ElastiCache provisioning | CRITICAL | ✖ BLOCKED | Session store + rate limiting |
| S3 bucket (encryption + versioning) | CRITICAL | ✖ BLOCKED | File storage backend |
| DNS for api.usbvault.io | CRITICAL | ✖ BLOCKED | Production domain |
| TLS certificate + cert pins | CRITICAL | ✖ BLOCKED | Pinned in app binary |
| Sentry DSN (production) | HIGH | ✖ BLOCKED | Error tracking, PII-scrubbed |
| Stripe live webhook secret | HIGH | ✖ BLOCKED | Billing integration |
| 7-day burn-in monitoring | HIGH | ○ NOT STARTED | Validate alerts + dashboards |

## 2.3 App Store Distribution

| Item | Priority | Status | Details |
| --- | --- | --- | --- |
| Apple Developer account in eas.json | CRITICAL | ✖ BLOCKED | Requires paid Apple Developer enrollment |
| Google Play Console setup | CRITICAL | ✖ BLOCKED | Requires Google Play Developer account |
| EAS production build test | CRITICAL | ○ NOT STARTED | End-to-end build verification |
| App Store review submission | HIGH | ○ NOT STARTED | Review process can take 1-2 weeks |
| Google Play review submission | HIGH | ○ NOT STARTED | Review process typically 2-3 days |

## 2.4 Legal & Compliance

| Item | Priority | Status | Details |
| --- | --- | --- | --- |
| Privacy policy (published) | CRITICAL | ○ NOT STARTED | Required for app store submissions |
| Terms of service (published) | CRITICAL | ○ NOT STARTED | Required for production launch |
| GDPR compliance documentation | HIGH | ○ NOT STARTED | EU data processing requirements |
| Export control assessment (EAR/ITAR) | HIGH | ○ NOT STARTED | Crypto software export regulations |
| Data processing agreements | MEDIUM | ○ NOT STARTED | For enterprise customers |
| External cryptographic review | MEDIUM | ○ NOT STARTED | Recommended but not blocking |

## 2.5 Platform Testing & Validation

| Item | Priority | Status | Details |
| --- | --- | --- | --- |
| Windows USB eject protocol (10-step PowerShell) | HIGH | ○ NOT STARTED | Needs real hardware testing |
| Linux USB (Ubuntu, Fedora, Arch) | HIGH | ○ NOT STARTED | Different automounter behaviors |
| Mobile builds (iOS/Android real devices) | HIGH | ○ NOT STARTED | Expo EAS builds on physical hardware |
| Cross-platform vault compat (V2/V3/V4) | HIGH | ✔ COMPLETE | 28 proptest suites passing |
| Performance profiling (low-end hardware) | MEDIUM | ○ NOT STARTED | Argon2id derivation time benchmarks |

## 2.6 Documentation Delivery

Seven documentation artifacts (DOC-001 through DOC-007) are defined in the specification. Most architecture and security documents are complete. Remaining items:

| Item | Priority | Status |
| --- | --- | --- |
| USB provisioning packaging (ISO/IMG) | HIGH | ○ NOT STARTED |
| TOOLS partition template (3-platform launchers) | HIGH | ○ NOT STARTED |
| Automated USB provisioning script (bulk deploy) | MEDIUM | ○ NOT STARTED |
| Knowledge base / FAQ | MEDIUM | ○ NOT STARTED |
| On-call procedures and runbook | MEDIUM | ○ NOT STARTED |

# 3. Current Version (V2.0 Enterprise) — What Is Complete

For context, the following major systems have been fully implemented and tested. This represents the bulk of the engineering effort.

## 3.1 Cryptographic Engine (Rust)

| Component | Details | Tests |
| --- | --- | --- |
| XChaCha20-Poly1305 (default cipher) | Streaming chunked AEAD, 64 KiB chunks | 234 Rust tests |
| AES-256-GCM-SIV (FIPS option) | Cipher agility via dispatch table | Included above |
| Argon2id KDF | 64 MiB, 3 iterations, 4 lanes | Property-based fuzzing |
| ML-KEM-1024 Hybrid KEM | Post-quantum key encapsulation (FIPS 203) | 33 PQC tests |
| ML-DSA-87 Signatures | Post-quantum header signing (FIPS 204) | Included above |
| HMAC-SHA256 integrity | Header + index integrity verification | 28 compat tests |
| Memory security | Zeroize on drop, mlock, guard pages | Audit tool included |

## 3.2 API Server (Go)

| Component | Details |
| --- | --- |
| 19 REST API endpoints | Auth, vault ops, billing, health, metrics |
| SRP authentication | Zero-knowledge password proof (server never sees password) |
| FIDO2/WebAuthn | Hardware key registration + authentication |
| Rate limiting | Per-IP + per-user with atomic Redis Lua scripts |
| Circuit breakers | All external dependencies protected |
| Database migrations | K8s init container with rollback support |
| Structured logging + tracing | OpenTelemetry OTLP, X-Request-ID tracking |

## 3.3 Security Posture

| Audit | Result |
| --- | --- |
| OWASP Top 10 (2021) | 9/10 mitigated |
| OWASP API Top 10 (2023) | 9/10 mitigated |
| OWASP Mobile Top 10 (2024) | 10/10 mitigated |
| OWASP MASTG L1 | 24/24 controls passed |
| CWE Top 25 (2024) | 22/25 mitigated, 3 N/A |
| CRITICAL findings | 4/4 remediated |
| HIGH findings | 6/6 remediated |
| Automated pentest harness | 14 tests passing |
| SAST (Semgrep + gosec + ESLint) | Enforced in CI |
| DAST (ZAP authenticated) | Configured in CI |
| SBOM generation | SPDX + CycloneDX |

## 3.4 Monitoring & Observability

Fully implemented: Prometheus (20+ metrics), 7 production alert rules, Grafana dashboard, alerting runbook, OpenTelemetry tracing (10% sampling), Sentry integration (PII-scrubbed on both client and server), and PagerDuty webhook configuration.

# 4. Next Version (V3.0) — Cloud Split-Key & Advanced Security

V3.0 represents the next major evolution of USBVault Enterprise. It transforms the product from a standalone encrypted storage tool into a zero-trust distributed security platform. The version is divided into two phases, estimated at approximately 25 engineering days combined.

## 4.1 Phase 6: Cloud Split-Key (~10 days)

The centerpiece of V3.0 is Cloud Split-Key, which implements true zero-trust decryption. Neither the local device nor the cloud server alone can decrypt vault data. The master key is derived from two independent halves using HKDF.

MASTER_KEY = HKDF(LOCAL_KEY_HALF || REMOTE_KEY_HALF)

| Feature | Description | Estimated Effort |
| --- | --- | --- |
| Key splitting protocol | HKDF combination of local (password + USB salt) and remote (server-stored, SRP-encrypted) key halves | 3 days |
| Server-side shard storage | Go endpoint: POST /api/v1/vaults/{id}/key-shard. Shard encrypted with SRP-derived key (server never sees plaintext) | 2 days |
| Client-side HKDF combination | Fetch remote shard, decrypt with SRP key, HKDF to final key. Integrated into vaultOrchestrator.unlock() | 2 days |
| Offline grace period | N configurable offline unlocks using cached shard (encrypted, TTL: 7 days default) | 1.5 days |
| Migration path | Existing V2.0 vaults upgrade to split-key via toggle in provisioning wizard. Unlock, derive split, store remote shard, re-wrap MEK | 1.5 days |

Security principle impact: ZERO-TRUST moves from PARTIAL to TRUE, completing all 8 design principles.

## 4.2 Phase 7: Advanced Security (~15 days)

Phase 7 completes the security vision with steganography, tiered security enforcement, duress protection, and a secure in-app file viewer.

| Feature | Description | Estimated Effort |
| --- | --- | --- |
| Steganographic embedding | Hide VAULT.bin inside carrier files (PNG, JPEG, WAV). LSB for images, echo hiding for audio. No visible vault file on USB. Plausible deniability. | 5 days |
| Security tier selection | SECRET (Argon2id 64 MiB, password only), TOP-SECRET (128 MiB, password + FIDO2 required), PRESIDENTIAL (256 MiB, password + FIDO2 + cloud split-key). Tier stored in vault header, enforced at unlock. | 3 days |
| Hardware key enforcement | TOP-SECRET and PRESIDENTIAL tiers REQUIRE FIDO2 hardware key. No password-only fallback. PRF extension mandatory. | 2 days |
| Duress password | Secondary password triggers self-destruct instead of unlock. Appears as normal login to observer. Generates plausible decoy data while wiping real vault. | 3 days |
| Secure file viewer | In-app preview with auto-wipe timer (90s default). No temp files on host filesystem. Sandboxed iframe, download disabled. | 2 days |

# 5. Future Versions (V4.0+) — High-Level Outlook

These versions are planned but not yet scoped in detail. They are included for strategic context.

## 5.1 V4.0 — Mobile & Cross-Platform

| Feature | Description |
| --- | --- |
| iOS native app (Swift) | Full vault management with Face ID / Touch ID integration |
| Android native app (Kotlin) | Full vault management with biometric authentication |
| Shared crypto library | Rust FFI or native reimplementation for mobile platforms |
| Cross-device sync | Cloud split-key integration for multi-device vault access |
| Encrypted delta sync | Only changed chunks transmitted over TLS 1.3 + cert pinning |

## 5.2 V5.0 — Market Launch & Investor Readiness

| Deliverable | Description |
| --- | --- |
| Product website | Professional site: features, security architecture, compliance badges |
| Investor pitch deck | Market analysis, competitive positioning, revenue model |
| Security certifications | FIPS 140-3 validation path, SOC 2, third-party pen test reports |
| Enterprise licensing | Per-seat licensing model for government and enterprise customers |
| App Store listings | iOS App Store + Google Play Store optimized listings |

# 6. V2.0 Release Priority Matrix

The following matrix ranks all remaining V2.0 items by priority and estimated effort to support sprint planning.

## 6.1 Critical (Must Ship)

| # | Item | Category | Effort |
| --- | --- | --- | --- |
| 1 | Privacy policy + Terms of service | Legal | 2-3 days |
| 2 | PostgreSQL / Redis / S3 provisioning | Infrastructure | 1-2 days |
| 3 | DNS + TLS + cert pins | Infrastructure | 1 day |
| 4 | Apple Developer + Google Play accounts | Distribution | 1-2 days |
| 5 | EAS production build verification | Distribution | 1 day |
| 6 | i18n: remaining hardcoded screens (Help, Onboarding, AdvancedSecurity) | Front-End | 3-4 days |

## 6.2 High (Should Ship with V2.0)

| # | Item | Category | Effort |
| --- | --- | --- | --- |
| 7 | Accessibility audit + fixes | Front-End | 3-5 days |
| 8 | Color contrast audit (both modes) | Front-End | 1-2 days |
| 9 | Settings migration (localStorage to vault header) | Front-End | 2-3 days |
| 10 | Windows/Linux USB real hardware testing | Testing | 2-3 days |
| 11 | Mobile real-device testing (Expo EAS) | Testing | 2-3 days |
| 12 | GDPR + export control assessment | Legal | 2-3 days |
| 13 | 7-day burn-in monitoring | Infrastructure | 7 days (passive) |
| 14 | Sentry + Stripe production config | Infrastructure | 0.5 days |
| 15 | USB provisioning packaging | Documentation | 1-2 days |

## 6.3 Medium (Can Defer to Fast-Follow)

| # | Item | Category | Effort |
| --- | --- | --- | --- |
| 16 | i18n: Classroom, MobileDashboard, Paywall, billing labels | Front-End | 3-4 days |
| 17 | Crypto Classroom expansion (7 ciphers + 6 KDFs) | Front-End | 3-5 days |
| 18 | Empty/loading/error states for all screens | Front-End | 2-3 days |
| 19 | Centralized progress overlay | Front-End | 1-2 days |
| 20 | Knowledge base / FAQ | Documentation | 2-3 days |
| 21 | Performance profiling (low-end hardware) | Testing | 1-2 days |
| 22 | External cryptographic review | Security | External engagement |

# 7. Source Documents

This roadmap was consolidated from the following documents:

| Document | Version | Date | Focus |
| --- | --- | --- | --- |
| Enterprise Architecture & System Design | v1.0 | March 2026 | Full system architecture, 4 subsystems, deployment |
| Enterprise Architecture & System Design | v2.0 | March 15, 2026 | Revised architecture, approval tracking, dual-mode |
| Enterprise Technical Specification | v2.0 | March 15, 2026 | Binary formats, protocols, API contracts, ADRs |
| V2.0 Technical Overview | v2.2 | February 2026 | Product overview, defense layers, blocking requirements |
| Master Product Roadmap | March 5, 2026 | March 5, 2026 | Version strategy V2.0-V5.0, sprint completion log |
| Future Phases TODO | March 15, 2026 | March 15, 2026 | Cloud split-key, advanced security, launch readiness |
| Production Launch Checklist | v1.0 | March 12, 2026 | 39 verified items, 19 blocked on external accounts |