USBVault Enterprise

Recovery Handoff Document

Phases 1-3 Complete  |  March 22, 2026

# Executive Summary

Phases 1 through 3 of the USBVault Enterprise recovery are complete. All critical import redirections from stale stubs to production-grade implementations in the security domain have been applied and verified via TypeScript compilation. Zero new TypeScript errors were introduced.

The core consolidation pattern: old stubs at src/services/X.ts with proper implementations at src/services/security/X.ts. Every consumer has been redirected.

# Phase 1: Critical Security Fixes

Repaired ESLint configuration, redirected certificate pinning imports to production implementation with environment-injected pins, and redirected vault index crypto imports to the real Rust FFI bridge.

| File | Change | Status |
| --- | --- | --- |
| .eslintrc.json | Fixed empty allow array blocking CI | VERIFIED |
| services/api.ts | Import: certificatePinning -> security/certificatePinning | VERIFIED |
| certificatePinning.test.ts | Test import redirected to security domain | VERIFIED |
| stores/vaultStore.ts | Import: services/indexCrypto -> services/crypto | VERIFIED |
| deviceIntegrity.test.ts | Test import redirected to security domain | VERIFIED |

# Phase 2: Security Infrastructure

Verified appProtection.ts already complete (374 lines). Wired deviceIntegrity.ts to real expo-file-system path probing for jailbreak/root/emulator/hooking detection.

### Device Integrity Enhancements

- iOS jailbreak: 10 filesystem paths + sandbox escape write test

- Android root: 12 filesystem paths + su binary execution check

- Android hooking: Frida artifact paths + port 27042 probe

- iOS hooking: Cycript global scope detection

# Phase 3: Gap Analysis Resolution

## 3.1 File Count & Store Gaps

Both resolved as non-issues. File count of 687 covers all 6 subsystems; the app alone has 387 (correct). Store count of 14 matches the reference doc.

## 3.3 ForensicsService Consolidation

Found two parallel implementations: forensicsService.ts (298-line stub with empty scan/wipeTraces) and forensics.ts (448-line production with real clipboard, cache, session, RAM scrubbing). Three consumers were importing from the stub, causing a runtime crash in useZeroTrace where wipeTraces() returned void but code accessed .categoriesSkipped.length.

| File | Change | Status |
| --- | --- | --- |
| security/forensics.ts | Added scan(), wipeTraces(), backward-compat types | COMPLETE |
| useZeroTrace.ts | Import: forensicsService -> forensics | COMPLETE |
| privacyModes.ts | Import: ./forensicsService -> ./forensics | COMPLETE |
| privacyTools.ts | Import: ./forensicsService -> ./forensics | COMPLETE |
| zero-trace.types.ts | Import: forensicsService -> forensics | COMPLETE |
| forensicsService.test.ts | Import: ../forensicsService -> ../security/forensics | COMPLETE |

# Pre-Existing TS Errors (Phase 4)

Zero new errors introduced. These pre-existing errors need fixing in Phase 4:

- VaultSelector.tsx - VaultInfo type missing mountPoint, driveName, fileSystem, algorithm

- MobileSidebarDrawer.tsx - SidebarState missing isDrawerOpen/setDrawerOpen

- useEncryptFlow.ts - Missing exports from cryptoManager and usbService

- useRemoveFile.ts - Missing listVaultFiles/deleteFile on UsbServiceImpl

- useSetupWizard.ts - Missing createVaultHeader/encryptVaultContainerIndex from crypto bridge

- _layout.tsx, classroom.tsx - Invalid prop and unused imports

# Remaining Phases

## Phase 4: Test Suite & Lint

- Fix all pre-existing TypeScript errors

- Run full Jest test suite and fix failures

- ESLint pass across all subsystems

- Security audit: dependency scan, secret detection

## Phase 5: UX Polish & Accessibility

- i18n: 6 untranslated screen groups

- WCAG 2.2 accessibility audit

- Empty/loading/error states for all 43 routes

- Fix button-inside-button nesting in VaultTableRow

## Phase 6: Deployment & Compliance

- Platform testing (iOS, Android, Web, Electron)

- AWS infrastructure provisioning

- Legal: privacy policy, ToS, GDPR, ITAR/EAR

- App store account setup and submission

# Architecture Notes for Next Session

Consolidation pattern: Stubs at src/services/X.ts, real implementations at src/services/security/X.ts. Barrel at security/index.ts re-exports all.

Crypto: Rust FFI bridge (src/crypto/bridge.ts, 900+ lines). XChaCha20-Poly1305, AES-256-GCM-SIV, HKDF-SHA256, Argon2id. Hex encoding. Index key domain: vault_index_encryption.

Layers: L0 utils -> L1 services -> L2 stores/hooks -> L3 components -> L4 screens. ESLint enforced. 14 Zustand stores. Expo SDK 54, RN 0.81.5, Expo Router 6.0.23.

Cert pinning: Env vars EXPO_PUBLIC_PIN_PRIMARY/BACKUP at build time. Fail-closed production, dev bypass. Uses expo-file-system not RNFS.

End of Handoff Document