USBVault Enterprise

Recovery & Implementation Strategy

Systematic Recovery Plan

Based on Gap Analysis Assessment

March 22, 2026

Classification: CONFIDENTIAL

# Situation Assessment

The gap analysis confirms the structural damage is concentrated in a single subsystem. The Rust cryptographic core and Go API server are both 100% compliant with the reference specification. The React Native app is at approximately 75% compliance with five production-blocking issues that must be resolved before release.

This strategy document defines six execution phases, ordered by priority and dependency chain. Each phase has clear deliverables, verification gates, and estimated effort.

## Current State Summary

| Subsystem | Compliance | Status | Action Required |
| --- | --- | --- | --- |
| Rust Crypto Core | 100% | PASS | None — fully intact |
| Go API Server | 100% | PASS | None — fully intact |
| React Native App | ~75% | WARN | 5 critical fixes + 3 recoveries |
| USB Companion | 100% | PASS | None — exceeds spec |
| Electron Shell | 100% | PASS | None — exact match |
| Landing Page | 100% | PASS | None — fully intact |
| Infrastructure | 100% | PASS | None — all configs present |
| CI/CD + Docs | 100% | PASS | None — 9 workflows, 14 ADRs |

# Phase 1: Critical Security Fixes (Immediate)

Priority: CRITICAL  |  Effort: 4–6 hours  |  Blocks: Everything else

These are production blockers that must be resolved first. No other work should proceed until Phase 1 is green.

### 1.1 Fix ESLint Configuration

File: .eslintrc.json (line 14–18)

Problem: The no-console rule has an empty allow array, causing npm run lint to fail. This blocks the entire CI pipeline.

Fix: Either remove the allow array entirely or populate it with valid console methods.

Verify: Run npm run lint and confirm zero errors. Screenshot the passing output.

Effort: 5 minutes.

### 1.2 Replace Certificate Pinning Placeholders

File: src/services/certificatePinning.ts (204 lines)

Problem: Contains hardcoded TODO placeholder pins instead of real certificate hashes. validatePin() and configurePinning() are stubs returning true. API connections to api.usbvault.io and auth.usbvault.io are not actually pinned, leaving them vulnerable to MITM attacks.

Implementation steps:

- Generate SHA-256 pin hashes from production TLS certificates

- Replace the two TODO placeholder strings with real pin values

- Implement validatePin() with actual hash comparison logic

- Implement configurePinning() to enforce pinning on all API requests

- Add backup pins for certificate rotation scenarios

Verify: Unit test pin validation. Intercept a request and confirm pinning rejects invalid certs. Screenshot test results.

Effort: 1–2 hours.

### 1.3 Wire indexCrypto.ts to Rust FFI

File: src/services/crypto/indexCrypto.ts (43 lines — complete stub)

Problem: encryptIndex() and decryptIndex() currently return data unchanged. The file index is stored unencrypted, exposing vault metadata.

Implementation steps:

- Import the crypto bridge from src/crypto/bridge.ts

- Replace the stub encryptIndex() with a call through the Rust FFI using XChaCha20-Poly1305

- Replace the stub decryptIndex() with the corresponding FFI decryption call

- Update encryptFileIndex() and decryptFileIndex() aliases to use the real implementations

- Add error handling for FFI failures and key validation

Verify: Write a round-trip test: encrypt then decrypt an index and confirm data integrity. Confirm encrypted output differs from plaintext input.

Effort: 2–4 hours.

### Phase 1 Gate

Phase 1 is complete when all three conditions are met:

- npm run lint passes with zero errors

- Certificate pinning rejects invalid certificates in test

- Index encryption round-trip test passes with real Rust FFI calls

# Phase 2: Security Service Implementations (1–2 days)

Priority: HIGH  |  Effort: 2–3 days  |  Blocks: Security compliance

These services have partial implementations but need native module integration and completion of TODO stubs.

### 2.1 Complete appProtection.ts

File: src/services/security/appProtection.ts (374 lines)

Current state: Auto-lock and clipboard clearing are implemented. Screenshot prevention requires native module integration (FLAG_SECURE on Android, UITextField secure entry on iOS).

Implementation steps:

- Verify react-native-prevent-screenshots is in package.json dependencies

- Wire setScreenshotPrevention() to the native module

- Test auto-lock triggers correctly on app background state change

- Test clipboard clearing fires after the configured timeout (default 30s)

- Verify RM-005 fix: clipboard wipes immediately on background transition

Verify: Manual test on a real device: copy sensitive data, background the app, confirm clipboard is cleared. Screenshot prevention: attempt a screenshot while the app is in foreground.

### 2.2 Complete deviceIntegrity.ts

File: src/services/security/deviceIntegrity.ts (542 lines)

Current state: Detection logic is written for iOS jailbreak (Cydia, Substrate, SSH), Android root (su, Magisk, SuperSU, Xposed), debugger attachment, emulator detection, and Frida hooking framework. However, native module integration (RNFS for filesystem checks) is incomplete.

Implementation steps:

- Install and configure react-native-fs (RNFS) for filesystem access

- Wire iOS checks to actually probe for Cydia/Substrate/SSH paths

- Wire Android checks to probe for su binary, Magisk, and Xposed paths

- Implement shouldBlockOperation() gating for key_generation, decryption, master_key_access, vault_unlock

- Add graceful degradation: warn on emulator, block on critical compromise

Verify: Test on a rooted Android device or jailbroken iOS device if available. Otherwise, mock the filesystem responses and confirm the detection logic returns correct risk levels.

### Phase 2 Gate

- App protection prevents screenshots on both platforms

- Clipboard auto-clear works within configured timeout

- Device integrity blocks vault operations on compromised devices

- All Phase 2 changes pass TypeScript strict mode compilation

# Phase 3: Missing Component Recovery (2–3 days)

Priority: HIGH  |  Effort: 3–5 days  |  Blocks: Feature completeness

### 3.1 Implement forensicsService.ts

File: src/services/security/forensicsService.ts (298 lines)

Current state: Structure is in place with category definitions and ghost mode orchestration, but individual cleanup operations (app_cache, temp_files, browser_traces, os_journals, swap_pagefile) are stubs.

Implementation steps:

- Implement app_cache cleanup using React Native cache directory APIs

- Implement temp_files cleanup for platform-specific temporary storage

- Implement session_data cleanup (clear stores, tokens, session keys)

- Wire ghost mode to execute all cleanup categories in sequence with progress tracking

- Add verification: after cleanup, re-scan to confirm artifacts are gone

Effort: 1–2 days.

### 3.2 Recover Missing Zustand Stores

Current state: 14 of 17 expected stores are present. Three are missing.

Steps:

- Cross-reference the Architecture Recovery Reference Document to identify the 3 missing store names

- Check if the missing stores were consolidated into existing stores under different names

- If consolidated: document the mapping. If truly missing: implement from the reference spec

- Ensure all stores follow the existing pattern (Zustand create() with TypeScript interfaces)

Effort: 2–4 hours.

### 3.3 Investigate File Count Gap (361 vs 687)

Current state: The reference spec expects approximately 687 TypeScript files. Only 361 are present. The gap of 326 files (52%) is the single largest unknown.

Investigation steps:

- Determine if the spec count includes test files, generated code, and build artifacts

- Check _dead_code/ directory for removed files that may need restoration

- Compare the file manifest in the reference doc against actual src/ contents

- Categorize missing files: tests, generated types, platform-specific, or genuinely missing features

- Produce a reconciliation report with clear disposition for each gap

Effort: 1 day of investigation, then variable implementation time.

### Phase 3 Gate

- Forensics service cleans all supported categories and ghost mode runs end-to-end

- All 17 stores accounted for (present or documented as consolidated)

- File count gap categorized with clear action items for each bucket

# Phase 4: Full Validation Suite (1–2 days)

Priority: HIGH  |  Effort: 2–3 days  |  Blocks: Release confidence

With all code fixes in place, run the complete validation battery and fix any failures.

### 4.1 Test Suite

- Run npm test across the entire usbvault-app and fix any failing tests

- Run the 12 E2E tests (Maestro flows) and confirm all pass

- Run the Rust test suite (cargo test in usbvault-crypto) and confirm 204+ tests pass

- Run the Go test suite and confirm the 1.27:1 test ratio holds

- Run playwright tests for the landing page

### 4.2 Lint and Static Analysis

- Run npm run lint (now fixed from Phase 1) and achieve zero warnings

- Run the security ESLint config (.eslintrc.security.json) separately

- Run make security (Semgrep, Gitleaks, Trivy) and address all findings

- Run TypeScript compiler in strict mode: npx tsc --noEmit

### 4.3 Build Verification

- Run a full Expo build for both iOS and Android

- Verify the Electron shell builds and packages correctly

- Verify the landing page builds with next build

- Run all 9 CI/CD workflows locally or in dry-run mode

- Execute the 12 gate phase scripts in sequence

### Phase 4 Gate

- All test suites pass across all subsystems

- Zero lint errors, zero TypeScript errors

- Security scan produces no critical or high findings

- Builds succeed for all platforms

- Take screenshots of every passing gate and archive them

# Phase 5: UX Completion & Compliance (1–2 weeks)

Priority: MEDIUM  |  Effort: 1–2 weeks  |  Blocks: App store submission

### 5.1 Internationalization (i18n) Completion

Four languages are supported (EN/ES/FR/DE) but six screen groups are untranslated: HelpSection, AdvancedSecurity, Onboarding, Crypto Classroom, Mobile, and Paywall. Each must be added to all four locale JSON files.

### 5.2 Accessibility Audit (WCAG 2.2)

Per the design skill, all UI must meet: 4.5:1 contrast for normal text, 3:1 for large text/UI; 44x44px touch targets; semantic HTML; skip-to-content links; proper heading hierarchy; ARIA labels on icon-only buttons; prefers-reduced-motion support. Run automated audit tools and then manual verification on each screen.

### 5.3 Empty, Loading, and Error States

Every screen must handle three states beyond the happy path: empty (no data), loading (skeleton/spinner), and error (with cause + fix messaging). This is a systematic pass through all 43 app routes.

### 5.4 Settings Persistence Migration

Migrate settings from localStorage to vault header storage for encrypted persistence.

### Phase 5 Gate

- All 6 untranslated screen groups have translations in all 4 locale files

- Accessibility audit passes WCAG 2.2 AA on all screens

- Every route has empty, loading, and error states

- Visual review: take screenshots of every screen on 375px and 1440px viewports

# Phase 6: Platform & Infrastructure Readiness (3–4 weeks)

Priority: MEDIUM  |  Effort: 3–4 weeks  |  Blocks: Production launch

These items have external dependencies (legal counsel, AWS provisioning, app store approvals) and should be started as early as possible in parallel with earlier phases.

### 6.1 Platform Testing

- Windows USB companion testing

- Linux USB companion testing

- iOS real device testing (not simulator)

- Android real device testing (not emulator)

- USB Companion process supervision and port detection

### 6.2 Infrastructure Provisioning

- AWS RDS (PostgreSQL) provisioning

- ElastiCache (Redis) provisioning

- S3 bucket with lifecycle policies (Terraform s3.tf)

- DNS and TLS certificate setup

- Kubernetes deployment with HPA, PDB, seccomp profiles

### 6.3 Legal and Compliance

- Privacy Policy finalization (draft exists at docs/legal/PRIVACY_POLICY.md)

- Terms of Service finalization (draft exists at docs/legal/TERMS_OF_SERVICE.md)

- GDPR compliance documentation

- Export control assessment (ITAR/EAR) for cryptographic components

- Apple Developer and Google Play account setup and app store approvals

### 6.4 Monitoring and Observability

- Sentry DSN configuration for production error monitoring

- 7-day burn-in period for alerts and monitoring dashboards

- Crypto Classroom content expansion (4 to 7 ciphers + 6 KDFs)

# Execution Timeline

| Phase | Description | Duration | Dependencies | Status |
| --- | --- | --- | --- | --- |
| Phase 1 | Critical Security Fixes | 4–6 hours | None | START HERE |
| Phase 2 | Security Service Implementations | 2–3 days | Phase 1 complete | Pending |
| Phase 3 | Missing Component Recovery | 3–5 days | Phase 1 complete | Pending |
| Phase 4 | Full Validation Suite | 2–3 days | Phases 1–3 complete | Pending |
| Phase 5 | UX Completion and Compliance | 1–2 weeks | Phase 4 complete | Pending |
| Phase 6 | Platform and Infrastructure | 3–4 weeks | Start in parallel | Pending |

Phases 2 and 3 can run in parallel after Phase 1 is complete. Phase 6 items with external dependencies (legal, infrastructure) should be kicked off immediately and run alongside all other phases.

## Critical Issues Summary

| Issue | File | Severity | Phase |
| --- | --- | --- | --- |
| ESLint empty allow array breaks CI | .eslintrc.json | CRITICAL | 1 |
| Certificate pinning has TODO placeholders | certificatePinning.ts | CRITICAL | 1 |
| Index crypto is a complete stub | indexCrypto.ts | CRITICAL | 1 |
| App protection needs native modules | appProtection.ts | HIGH | 2 |
| Device integrity needs RNFS wiring | deviceIntegrity.ts | HIGH | 2 |
| Forensics cleanup ops are stubs | forensicsService.ts | HIGH | 3 |
| 3 Zustand stores missing | src/stores/ | HIGH | 3 |
| 361 vs 687 file count gap | src/ | HIGH | 3 |
| 6 screen groups untranslated | i18n/locales/ | MEDIUM | 5 |
| WCAG 2.2 audit not done | All screens | MEDIUM | 5 |
| AWS infrastructure not provisioned | Terraform/K8s | CRITICAL | 6 |
| Legal docs not finalized | docs/legal/ | CRITICAL | 6 |

# Verification Protocol

Every phase uses the same verification discipline:

- Run automated tests and capture passing output

- Take screenshots of the application in Chrome using the browser extension

- Run lint, type-check, and security scans

- Visually confirm UI changes at 375px (mobile) and 1440px (desktop)

- Document results with timestamps in the session log

## What We Are Doing Right Now

Phase 1 is the immediate priority. We start with the ESLint fix (5 minutes to unblock CI), then certificate pinning (1–2 hours to close the MITM vulnerability), then indexCrypto FFI wiring (2–4 hours to encrypt the file index). Once all three are done and verified, we move to Phase 2.

Estimated total recovery time: 5–7 working days for Phases 1–4. Phases 5–6 require 3–4 additional weeks including external dependencies.