QUANTUM ARMOR VAULT

Production Deployment Checklist

From Remediated Codebase to Live User Testing

Version 1.0  |  March 2026

Classification: INTERNAL

Remediation Status: 5/5 Phases Complete  |  553 Gate Checks Passed  |  0 Failures

# Executive Summary

This checklist covers every step required to take the QAV codebase from its current state (fully remediated, all 553 gate checks passing) to a live staging environment where real users can test with real accounts, real devices, and real encrypted files.

The checklist is organized into 8 sections, ordered by dependency. Estimated total time: 2-4 days for a single engineer, or 1 day with a team of 3.

Everything marked CRITICAL must be done before any user can test. HIGH items should be done before inviting external testers. MEDIUM items can follow in the first week of testing.

# Section 1: Infrastructure Provisioning

You need four core services running and accessible. Docker Compose works for local dev, but for real multi-user testing you need hosted infrastructure with TLS.

## 1A. Database (PostgreSQL 15+)

|  | Task | Owner | Priority |
| --- | --- | --- | --- |
| ☐ | Provision PostgreSQL instance (AWS RDS, Supabase, Neon, or self-hosted) | DevOps | CRITICAL |
| ☐ | Create database: CREATE DATABASE usbvault | DevOps | CRITICAL |
| ☐ | Create application user with limited privileges (not superuser) | DevOps | CRITICAL |
| ☐ | Run all 11 migrations in order: psql -f migrations/001_initial.sql through 011_jwt_key_rotation.sql | DevOps | CRITICAL |
| ☐ | Verify migration success: \dt should show 12+ tables (users, vaults, files, subscriptions, etc.) | DevOps | CRITICAL |
| ☐ | Enable SSL connections (sslmode=require in connection string) | DevOps | HIGH |
| ☐ | Configure automated backups (daily, 7-day retention minimum) | DevOps | HIGH |
| ☐ | Set connection pool limits (max_connections = 100 for staging) | DevOps | MEDIUM |

## 1B. Redis (7.0+)

|  | Task | Owner | Priority |
| --- | --- | --- | --- |
| ☐ | Provision Redis instance (AWS ElastiCache, Upstash, or self-hosted) | DevOps | CRITICAL |
| ☐ | Set password (requirepass) and note it for .env | DevOps | CRITICAL |
| ☐ | Configure maxmemory (256MB minimum) and volatile-lru policy | DevOps | CRITICAL |
| ☐ | Enable persistence: appendonly yes, appendfsync everysec | DevOps | HIGH |
| ☐ | Enable TLS if using managed Redis | DevOps | HIGH |
| ☐ | Verify connectivity: redis-cli -h <host> -a <pass> PING | DevOps | CRITICAL |

## 1C. Object Storage (S3-Compatible)

|  | Task | Owner | Priority |
| --- | --- | --- | --- |
| ☐ | Create S3 bucket (or MinIO instance) for encrypted blob storage | DevOps | CRITICAL |
| ☐ | Create IAM user/role with PutObject, GetObject, DeleteObject, ListBucket permissions only | DevOps | CRITICAL |
| ☐ | Note access key, secret key, bucket name, region, and endpoint URL | DevOps | CRITICAL |
| ☐ | Enable server-side encryption (AES-256 or KMS) as defense-in-depth | DevOps | HIGH |
| ☐ | Configure lifecycle rules: move to Glacier after 90 days (optional for staging) | DevOps | MEDIUM |
| ☐ | Enable versioning for accidental deletion recovery | DevOps | MEDIUM |

## 1D. Compute & Networking

|  | Task | Owner | Priority |
| --- | --- | --- | --- |
| ☐ | Provision server/container (AWS ECS, Fly.io, Railway, or VPS with 2+ vCPU, 4GB RAM) | DevOps | CRITICAL |
| ☐ | Obtain domain name for API (e.g., api.qav-staging.io) | DevOps | CRITICAL |
| ☐ | Provision TLS certificate (Let's Encrypt or AWS ACM) | DevOps | CRITICAL |
| ☐ | Configure reverse proxy (Caddy, nginx, or ALB) with TLS termination | DevOps | CRITICAL |
| ☐ | Open ports: 443 (HTTPS), 6379 (Redis, internal only), 5432 (PostgreSQL, internal only) | DevOps | CRITICAL |
| ☐ | Set up DNS A/CNAME record pointing to server | DevOps | CRITICAL |
| ☐ | Configure firewall: allow 443 from internet, restrict DB/Redis to internal | DevOps | HIGH |

# Section 2: Credentials & Environment Configuration

Every placeholder value in .env must be replaced with real credentials. The code is already written to use them; you just need to plug them in.

## 2A. Core Environment Variables

|  | Task | Owner | Priority |
| --- | --- | --- | --- |
| ☐ | Copy .env.example to .env on the server | Backend | CRITICAL |
| ☐ | Set DATABASE_URL with real PostgreSQL connection string (include sslmode=require) | Backend | CRITICAL |
| ☐ | Set REDIS_URL with real Redis connection string (redis://:password@host:6379) | Backend | CRITICAL |
| ☐ | Set S3_ENDPOINT, S3_BUCKET, S3_ACCESS_KEY, S3_SECRET_KEY, AWS_REGION | Backend | CRITICAL |
| ☐ | Set SERVER_PORT=8080 and LOG_LEVEL=info | Backend | CRITICAL |
| ☐ | Set ENVIRONMENT=staging (not development or production) | Backend | CRITICAL |

## 2B. JWT Signing Keys

|  | Task | Owner | Priority |
| --- | --- | --- | --- |
| ☐ | Generate Ed25519 key pair: openssl genpkey -algorithm Ed25519 -out jwt_private.pem | Backend | CRITICAL |
| ☐ | Extract public key: openssl pkey -in jwt_private.pem -pubout -out jwt_public.pem | Backend | CRITICAL |
| ☐ | Base64 encode both: base64 -w 0 jwt_private.pem and base64 -w 0 jwt_public.pem | Backend | CRITICAL |
| ☐ | Set JWT_ED25519_PRIVATE_KEY and JWT_ED25519_PUBLIC_KEY in .env | Backend | CRITICAL |
| ☐ | Verify: the key rotation service will auto-initialize on first boot and store keys in DB going forward | Backend | CRITICAL |

## 2C. Stripe Billing (Required for Paid Tiers)

|  | Task | Owner | Priority |
| --- | --- | --- | --- |
| ☐ | Create Stripe account at stripe.com (or use existing) | Product | HIGH |
| ☐ | Get API keys from Stripe Dashboard > Developers > API Keys | Product | HIGH |
| ☐ | Set STRIPE_SECRET_KEY in .env (starts with sk_test_ for testing, sk_live_ for production) | Backend | HIGH |
| ☐ | Create 3 Products in Stripe Dashboard: Individual, Team, Enterprise | Product | HIGH |
| ☐ | Create Prices for each product (monthly recurring) | Product | HIGH |
| ☐ | Set STRIPE_PRICE_INDIVIDUAL, STRIPE_PRICE_TEAM, STRIPE_PRICE_ENTERPRISE with real price_xxx IDs | Backend | HIGH |
| ☐ | Set up webhook endpoint in Stripe Dashboard: https://api.yourhost.com/api/v1/billing/webhook | Backend | HIGH |
| ☐ | Copy webhook signing secret to STRIPE_WEBHOOK_SECRET (starts with whsec_) | Backend | HIGH |

Without Stripe configured, the app falls back to local billing mode. Users can still register and use the free tier. Paid features will be gated but the app remains fully functional for free-tier testing.

## 2D. FIDO2/WebAuthn (Required for Passkey Login)

|  | Task | Owner | Priority |
| --- | --- | --- | --- |
| ☐ | Set FIDO2_RELYING_PARTY_ID to your domain (e.g., qav-staging.io) | Backend | HIGH |
| ☐ | Set FIDO2_RELYING_PARTY_NAME to display name (e.g., QAV Staging) | Backend | HIGH |
| ☐ | Set FIDO2_RELYING_PARTY_ORIGIN to full origin (e.g., https://qav-staging.io) | Backend | HIGH |

## 2E. Push Notifications (Optional for Staging)

|  | Task | Owner | Priority |
| --- | --- | --- | --- |
| ☐ | Apple APNs: Set APNS_KEY_ID, APNS_TEAM_ID, APNS_BUNDLE_ID, APNS_PRIVATE_KEY_PATH | Mobile | MEDIUM |
| ☐ | Firebase FCM: Set FCM_PROJECT_ID and FCM_SERVICE_ACCOUNT_JSON path | Mobile | MEDIUM |

# Section 3: Build & Deploy the Go Backend

## 3A. Build the Server

|  | Task | Owner | Priority |
| --- | --- | --- | --- |
| ☐ | Install Go 1.22+ on build machine | Backend | CRITICAL |
| ☐ | Run: cd usbvault-server && go build -o qav-server ./cmd/api/ | Backend | CRITICAL |
| ☐ | Or build Docker image: docker build -t qav-server:latest -f Dockerfile . | Backend | CRITICAL |
| ☐ | Verify binary starts: ./qav-server (should log startup messages) | Backend | CRITICAL |

## 3B. Deploy & Verify

|  | Task | Owner | Priority |
| --- | --- | --- | --- |
| ☐ | Deploy binary or Docker image to staging server | DevOps | CRITICAL |
| ☐ | Set all environment variables from Section 2 | DevOps | CRITICAL |
| ☐ | Start the server (systemd, Docker, or container orchestrator) | DevOps | CRITICAL |
| ☐ | Verify health endpoint: curl https://api.yourhost.com/health (should return JSON with status: ok) | Backend | CRITICAL |
| ☐ | Verify database connection: health response includes db_connected: true | Backend | CRITICAL |
| ☐ | Verify Redis connection: health response includes redis_connected: true | Backend | CRITICAL |
| ☐ | Verify circuit breakers: health response includes circuit_breakers with closed states | Backend | CRITICAL |
| ☐ | Check Prometheus metrics: curl https://api.yourhost.com/metrics (should show qav_* metrics) | Backend | HIGH |
| ☐ | Test user registration: POST /api/v1/auth/register with email and password | Backend | CRITICAL |
| ☐ | Test user login: POST /api/v1/auth/login and verify JWT returned | Backend | CRITICAL |

# Section 4: Build the Mobile & Desktop App

The React Native app needs the Rust crypto core compiled for each target platform, then bundled via Expo.

## 4A. Rust Crypto FFI Compilation

|  | Task | Owner | Priority |
| --- | --- | --- | --- |
| ☐ | Install Rust nightly toolchain: rustup install nightly | Mobile | CRITICAL |
| ☐ | Install iOS targets: rustup target add aarch64-apple-ios x86_64-apple-ios (requires macOS) | Mobile | CRITICAL |
| ☐ | Install Android targets: rustup target add aarch64-linux-android armv7-linux-androideabi | Mobile | CRITICAL |
| ☐ | Install Android NDK and set ANDROID_NDK_HOME environment variable | Mobile | CRITICAL |
| ☐ | Run: cd usbvault-crypto && cargo build --release --target aarch64-apple-ios --all-features | Mobile | CRITICAL |
| ☐ | Run: cargo build --release --target aarch64-linux-android --all-features | Mobile | CRITICAL |
| ☐ | Copy .so/.dylib/.a outputs to usbvault-app/native-libs/ (per platform) | Mobile | CRITICAL |
| ☐ | Verify: file native-libs/*.so should show correct architectures | Mobile | CRITICAL |

## 4B. App Configuration

|  | Task | Owner | Priority |
| --- | --- | --- | --- |
| ☐ | Update API base URL in app config to point to staging server (https://api.yourhost.com) | Mobile | CRITICAL |
| ☐ | Update certificate pins in .env.production with staging server TLS certificate SPKI hashes | Mobile | CRITICAL |
| ☐ | Set EXPO_PUBLIC_PIN_PRIMARY and EXPO_PUBLIC_PIN_BACKUP using: openssl s_client -connect api.yourhost.com:443 ¦ openssl x509 -pubkey ¦ openssl pkey -pubin -outform DER ¦ openssl dgst -sha256 -binary ¦ base64 | Mobile | HIGH |
| ☐ | Update app.json with correct bundle ID (io.usbvault.app or staging variant) | Mobile | CRITICAL |

## 4C. Build & Distribute

|  | Task | Owner | Priority |
| --- | --- | --- | --- |
| ☐ | Install EAS CLI: npm install -g eas-cli | Mobile | CRITICAL |
| ☐ | Configure EAS: eas build:configure (if not already done) | Mobile | CRITICAL |
| ☐ | Build iOS: eas build --platform ios --profile staging (requires Apple Developer account) | Mobile | CRITICAL |
| ☐ | Build Android: eas build --platform android --profile staging | Mobile | CRITICAL |
| ☐ | For desktop: run build-desktop.sh to create Electron builds | Mobile | HIGH |
| ☐ | Distribute to testers via TestFlight (iOS) and internal testing track (Android) | Mobile | CRITICAL |
| ☐ | Alternatively: use Expo Dev Client for direct testing without store distribution | Mobile | CRITICAL |

# Section 5: Remove Mock Data & Wire Live Systems

The codebase uses local fallback modes when real credentials are missing. Once you set real credentials, the live paths activate automatically. However, you should verify each one.

## 5A. Verify Live System Activation

|  | Task | Owner | Priority |
| --- | --- | --- | --- |
| ☐ | Stripe: Set real sk_test_* key and verify CreateCustomer returns real cust_* IDs (not local_cust_*) | Backend | HIGH |
| ☐ | Stripe webhook: Send test event from Stripe Dashboard > Webhooks > Send test webhook | Backend | HIGH |
| ☐ | S3: Upload a test file via the API and verify it appears in your S3 bucket | Backend | CRITICAL |
| ☐ | Redis: Verify rate limiting is using Redis (not in-memory fallback) by checking logs for no fallback warnings | Backend | HIGH |
| ☐ | JWT rotation: Check /health endpoint shows active_kid with a real key ID from the database | Backend | HIGH |
| ☐ | WebSocket sync: Connect two clients to the same account and verify real-time sync events | Backend | HIGH |

## 5B. Verify End-to-End Encryption

|  | Task | Owner | Priority |
| --- | --- | --- | --- |
| ☐ | Register a new user on the staging app | QA | CRITICAL |
| ☐ | Create a vault with a password | QA | CRITICAL |
| ☐ | Upload a real file (PDF, image, document) to the vault | QA | CRITICAL |
| ☐ | Verify the file in S3 is encrypted (download raw blob, confirm it is not readable) | QA | CRITICAL |
| ☐ | Download and decrypt the file from the app, verify it matches the original | QA | CRITICAL |
| ☐ | Test password change: verify vault remains accessible after password rotation | QA | CRITICAL |
| ☐ | Test on a second device: log in and verify vault sync works | QA | HIGH |

# Section 6: Real-World Testing Matrix

Test these scenarios with real devices, real files, and real accounts before opening to external testers.

## 6A. Core User Flows

|  | Task | Owner | Priority |
| --- | --- | --- | --- |
| ☐ | Account registration with email verification | QA | CRITICAL |
| ☐ | Login with password (SRP-6a protocol) | QA | CRITICAL |
| ☐ | FIDO2/passkey registration and login (if configured) | QA | HIGH |
| ☐ | Create vault, set vault password | QA | CRITICAL |
| ☐ | Upload files of various sizes (1KB, 10MB, 100MB, 1GB+) | QA | CRITICAL |
| ☐ | Download and decrypt files | QA | CRITICAL |
| ☐ | Share a vault with another user (viewer, editor roles) | QA | HIGH |
| ☐ | Revoke a share | QA | HIGH |
| ☐ | Change account password (verify key rotation completes) | QA | CRITICAL |
| ☐ | Delete a vault (verify files removed from S3) | QA | HIGH |
| ☐ | Account deletion and data purge | QA | HIGH |

## 6B. Multi-Device & Offline

|  | Task | Owner | Priority |
| --- | --- | --- | --- |
| ☐ | Login on iOS, Android, and desktop simultaneously (max 5 connections) | QA | HIGH |
| ☐ | Upload on device A, verify appears on device B within 5 seconds (WebSocket sync) | QA | HIGH |
| ☐ | Go offline, make changes, come back online (queue flush) | QA | HIGH |
| ☐ | Kill app mid-upload, reopen, verify upload resumes (multipart) | QA | MEDIUM |

## 6C. Security Verification

|  | Task | Owner | Priority |
| --- | --- | --- | --- |
| ☐ | Rate limiting: send 100+ requests/minute, verify 429 responses | QA | HIGH |
| ☐ | Auth lockout: enter wrong password 5 times, verify progressive delay | QA | HIGH |
| ☐ | Token expiry: wait for access token to expire, verify refresh works transparently | QA | MEDIUM |
| ☐ | Attempt to access another user's vault via API, verify 403 (BOLA protection) | QA | HIGH |
| ☐ | Check server logs for PII leakage (no passwords, no decrypted data) | QA | HIGH |

## 6D. Billing (If Stripe Configured)

|  | Task | Owner | Priority |
| --- | --- | --- | --- |
| ☐ | Upgrade from free to individual tier using Stripe test card (4242 4242 4242 4242) | QA | HIGH |
| ☐ | Verify feature gates unlock after upgrade | QA | HIGH |
| ☐ | Downgrade tier, verify grace period behavior | QA | MEDIUM |
| ☐ | Cancel subscription, verify access until period end | QA | MEDIUM |
| ☐ | Test webhook handling: customer.subscription.updated, invoice.payment_failed | QA | MEDIUM |

# Section 7: Monitoring & Observability

## 7A. Set Up Monitoring Stack

|  | Task | Owner | Priority |
| --- | --- | --- | --- |
| ☐ | Deploy Prometheus (scrape interval: 15s) pointed at /metrics endpoint | DevOps | HIGH |
| ☐ | Deploy Grafana and import QAV dashboard (or build from Prometheus metrics) | DevOps | HIGH |
| ☐ | Deploy Jaeger and configure OTEL exporter endpoint in server .env | DevOps | MEDIUM |
| ☐ | Set up alerts: error rate > 5%, p99 latency > 2s, circuit breaker open | DevOps | HIGH |
| ☐ | Configure log aggregation (CloudWatch, Loki, or Datadog) for server logs | DevOps | MEDIUM |
| ☐ | Verify /health endpoint is monitored by uptime checker (UptimeRobot, Pingdom, etc.) | DevOps | HIGH |

# Section 8: Go-Live Decision Gate

Before inviting external users, confirm every item in this final gate.

## 8A. Go-Live Readiness

|  | Task | Owner | Priority |
| --- | --- | --- | --- |
| ☐ | All CRITICAL items in Sections 1-6 are checked off | Lead | CRITICAL |
| ☐ | At least one full E2E test (register, create vault, upload, download, decrypt) passes on each target platform | QA | CRITICAL |
| ☐ | Health endpoint returns all-green for 24+ hours | DevOps | CRITICAL |
| ☐ | Automated backups verified (at least one successful restore test) | DevOps | CRITICAL |
| ☐ | Runbooks reviewed and accessible to on-call team (10 runbooks in /runbooks/) | Lead | HIGH |
| ☐ | Incident response contacts identified (see runbook 10-escalation-oncall.md) | Lead | HIGH |
| ☐ | Rate limiting and auth lockout tested and working | QA | HIGH |
| ☐ | Circuit breakers tested (kill Redis, verify graceful degradation) | QA | HIGH |
| ☐ | Status page or notification mechanism ready for user communication | Product | MEDIUM |
| ☐ | Privacy policy and terms of service published | Legal | HIGH |
| ☐ | Data processing agreement ready if handling EU user data (GDPR) | Legal | MEDIUM |

Estimated Timeline

| Activity | Time Estimate |
| --- | --- |
| Section 1: Infrastructure provisioning | 2-4 hours (managed services) or 4-8 hours (self-hosted) |
| Section 2: Credentials and .env configuration | 1-2 hours |
| Section 3: Build and deploy Go backend | 1-2 hours |
| Section 4: Cross-compile Rust FFI + build mobile app | 4-8 hours (first time; CI automates subsequent builds) |
| Section 5: Wire live systems and verify | 2-3 hours |
| Section 6: Run testing matrix | 4-8 hours |
| Section 7: Monitoring setup | 2-4 hours |
| TOTAL | 16-35 hours (2-4 days solo, 1-2 days with a team) |

The fastest path: use managed services (AWS RDS, ElastiCache, S3) and Expo EAS Build. This eliminates self-hosting complexity and lets you focus on wiring credentials and testing. A single engineer can have users testing within 2 days.