QUANTUM ARMOR VAULT

Technical Debt Audit

March 9, 2026 | Engineering Analysis

# Executive Summary

The QAV codebase contains 289+ tracked technical debt items (via FIX comments) across three technology layers. The audit identified 4 critical, 5 high, 8 medium, and 4 low priority categories requiring attention. Total estimated remediation effort: 450-700 hours. The Rust crypto core is low-risk and well-maintained. The Go backend has medium risk with incomplete Stripe integration as the critical blocker. The TypeScript frontend has medium-high risk with service proliferation and limited test coverage.

# Risk Assessment by Component

| Component | Risk | Strengths | Concerns |
| --- | --- | --- | --- |
| Rust Crypto | LOW | Well-tested, fuzzing, secure memory, comprehensive error types | Test unwrap/expect usage (acceptable) |
| Go Backend | MEDIUM | Good error handling, middleware, logging | Stripe incomplete, 90+ interface{}, missing SCA |
| TypeScript/RN | MED-HIGH | Good crypto integration, broad features | 58 service files, 1100+ LOC screens, 9% test file coverage |

# Critical Issues (Fix Immediately)

## 1. Stripe Integration Incomplete

The billing system uses placeholder customer IDs ("cust_" + userID) instead of actual Stripe API calls. No payment processing, webhook handling, or subscription sync exists. This is a business-blocking issue preventing revenue collection. Effort: 40-60 hours.

## 2. Certificate Pinning Not Configured

TLS certificate pins contain TODO placeholders. Production builds will crash with explicit error message requiring EXPO_PUBLIC_PIN_PRIMARY and EXPO_PUBLIC_PIN_BACKUP environment variables. Effort: 8-12 hours.

## 3. Key Hierarchy Server-Side Incomplete

Client-side key hierarchy is fully implemented in Rust/TypeScript but the server endpoint to receive and store wrapped MEK (wrappedMek, kekSalt) is missing. This blocks the planned key rotation feature. Effort: 15-20 hours.

## 4. Security Test Coverage Gaps

TypeScript has only 19 test files vs 200+ source files (~9% by file count). Missing tests for BOLA, privilege escalation, token leakage, concurrent access, and full E2E encrypt-decrypt flows. Effort: 60-80 hours.

# High Priority Issues

| Issue | Effort | Description |
| --- | --- | --- |
| Service layer proliferation | 80-120h | 58 TypeScript service files (22,814 LOC) with overlapping domains and unclear boundaries |
| Large component sizes | 40-60h | decrypt.tsx (1,103 LOC), passwords.tsx (1,033 LOC) mix business logic, rendering, state |
| Error handling inconsistency | 25-35h | Mix of logger.error, logger.warn, and silent swallowing. Go has 90+ interface{} usages |
| CI/CD pipeline gaps | 20-30h | Coverage threshold (70%) not enforced. Missing govulncheck, integration test gate |
| Flaky test patterns | 30-50h | Integration tests likely share DB state. No test fixture cleanup between runs |

# Medium Priority Issues

- Dead code directory: _dead_code/ (96KB, 12 files) with old dashboard versions. Effort: 1-2h

- Magic numbers: Hardcoded intervals (5000ms), paths, breakpoints (1200px) scattered across 7+ files. Effort: 20-30h

- Type safety: 354 instances of @ts-ignore, @ts-expect-error, and any type usage. Effort: 30-40h

- Missing Go SCA: No govulncheck equivalent of cargo audit for Go dependencies. Effort: 2-3h

- Missing abstraction layers: VaultService takes *pgxpool.Pool directly instead of interface-based dependencies. Effort: 60-100h

- Platform-specific shims: Multiple web/native conditional patterns duplicated across services. Effort: 20-30h

- Missing API documentation: No OpenAPI/Swagger definitions. Client libraries must reverse-engineer API. Effort: 30-40h

- Missing ADRs: Architecture decisions scattered in code comments (DV-009, RM-002, SG-004). Effort: 15-20h

# Recommended Remediation Timeline

| Phase | Scope | Effort |
| --- | --- | --- |
| Weeks 1-2 | Stripe integration, certificate pins, key hierarchy, security tests | 123-172 hours (critical blockers) |
| Weeks 3-6 | Service refactoring, component extraction, CI/CD gates, test reliability | 195-290 hours (high priority) |
| Weeks 7-10 | Dead code, error handling, Go SCA, migration testing, abstraction layers | 123-175 hours (medium priority) |
| Weeks 11+ | API docs, ADRs, function docs, constant extraction | 55-75 hours (low priority) |

# Conclusion

The QAV codebase demonstrates strong security fundamentals with active debt tracking (289+ FIX comments). The Rust crypto core is production-ready. However, three critical blockers (Stripe integration, certificate pinning, key hierarchy) must be resolved before production launch. The TypeScript frontend requires the most significant investment to reduce service sprawl and improve test coverage. With focused effort, QAV can achieve production quality in 4-6 weeks for critical items or 10-12 weeks for comprehensive remediation.